# ArchLens - Progress Report

Project: ArchLens - AI-Powered AWS Architecture Visualization & Optimization Platform
Date: August 19, 2026
Status: Phase 1 Complete (Infrastructure + Frontend Deployed)
Dashboard URL: https://d2gsocwzfyrda.cloudfront.net
AWS Account: 515554959344
Region: ap-south-1 (Mumbai)

## 1. What is ArchLens?

ArchLens is a serverless platform that: 1. Connects to any AWS account via IAM Role ARN (read-only) 2. Discovers all resources automatically 3. Generates a real-time architecture diagram showing resource connections 4. Analyzes architecture against AWS Well-Architected Framework (6 pillars) 5. Provides AI-powered optimization recommendations via Amazon Bedrock 6. Generates CloudFormation + Terraform scripts for approved changes 7. Takes backups before making changes 8. Deploys changes with automatic rollback if something fails

## 2. Resources Created (AWS Console)

| # | Service | Resource Name | Use Case | Status |
| --- | --- | --- | --- | --- |
| 1 | VPC | archlens-vpc (10.0.0.0/16) | Network isolation for ArchLens platform components | ✅ Created |
| 2 | Subnet | archlens-public-subnet-1 (10.0.1.0/24) | Hosts services in Availability Zone 1 | ✅ Created |
| 3 | Subnet | archlens-public-subnet-2 (10.0.2.0/24) | Hosts services in Availability Zone 2 | ✅ Created |
| 4 | Internet Gateway | archlens-igw | Provides internet access to public subnets | ✅ Created |
| 5 | Route Table | archlens-public-rt | Routes traffic from subnets to internet gateway | ✅ Created |
| 6 | Security Group | archlens-lambda-sg | Controls network access for Lambda functions | ✅ Created |
| 7 | Security Group | archlens-elasticache-sg | Controls Redis access (port 6379) — only from Lambda | ✅ Created |
| 8 | IAM Role | archlens-lambda-execution-role | Permissions for Lambda to access S3, DynamoDB, Bedrock, STS, etc. | ✅ Created |
| 9 | IAM Role | archlens-stepfunctions-role | Permissions for Step Functions to invoke Lambda | ✅ Created |
| 10 | IAM Role | archlens-codebuild-role | Permissions for CodeBuild to run Terraform (no delete allowed) | ✅ Created |
| 11 | IAM Role | archlens-client-readonly-role | Simulates client read-only role for resource discovery | ✅ Created |
| 12 | IAM Role | archlens-apigateway-role | Permissions for API Gateway to invoke Lambda and log | ✅ Created |
| 13 | IAM Policy | archlens-lambda-custom-policy | Custom policy for STS AssumeRole + resource discovery actions | ✅ Created |
| 14 | IAM Policy | archlens-codebuild-full-access-no-delete | Full access to all AWS services but BLOCKS all delete operations | ✅ Created |
| 15 | S3 Bucket | archlens-frontend-515554959344 | Hosts the React frontend dashboard (static website) | ✅ Created |
| 16 | S3 Bucket | archlens-data-515554959344 | Stores diagrams, CFT templates, Terraform scripts, scan results | ✅ Created |
| 17 | S3 Bucket | archlens-backups-515554959344 | Stores pre-change backups, config exports, rollback data | ✅ Created |
| 18 | CloudFront | archlens-cloudfront (E2W2DGJSOIAERC) | CDN for frontend — delivers dashboard globally with HTTPS | ✅ Created |
| 19 | Cognito | User Pool ap-south-1_2YA6M4HJl | User authentication — signup, login, email verification, JWT tokens | ✅ Created |
| 20 | Cognito App Client | archlens-web-client | Frontend app integration with Cognito | ✅ Created |
| 21 | DynamoDB | archlens-users | Stores user profiles, connected AWS accounts | ✅ Created |
| 22 | DynamoDB | archlens-scans | Stores scan results, resource counts, metadata | ✅ Created |
| 23 | DynamoDB | archlens-recommendations | Stores AI recommendations, approval status | ✅ Created |
| 24 | DynamoDB | archlens-audit | Audit trail — all actions, backups, changes, rollbacks | ✅ Created |
| 25 | Lambda | archlens-resource-discovery | Assumes client role, discovers all AWS resources in their account | ✅ Created + Code Deployed |
| 26 | Lambda | archlens-architecture-analyzer | Sends architecture to Bedrock AI for WAF pillar analysis | ✅ Created + Code Deployed |
| 27 | Lambda | archlens-cft-generator | Generates CloudFormation templates from recommendations | ✅ Created + Code Deployed |
| 28 | Lambda | archlens-terraform-generator | Generates Terraform scripts from recommendations | ✅ Created + Code Deployed |
| 29 | Lambda | archlens-backup-manager | Takes backups before changes, handles rollback | ✅ Created + Code Deployed |
| 30 | API Gateway | archlens-api (REST) | 5 POST endpoints connecting frontend to Lambda functions | ✅ Created + Deployed (dev stage) |
| 31 | Step Functions | archlens-workflow | Orchestrates full flow: Discover → Analyze → Generate → Backup → Deploy → Monitor → Rollback | ✅ Created |
| 32 | SQS | archlens-approval-queue | Pauses workflow waiting for user approval at 3 stages | ✅ Created |
| 33 | Amazon Bedrock | Claude 3.5 Sonnet | AI engine for architecture analysis and script generation | ✅ Enabled |
| 34 | CodeBuild | archlens-terraform-executor | Runs Terraform plan/apply in a managed environment | ✅ Created |
| 35 | AWS Backup Vault | archlens-pre-change-rule | Stores backup snapshots (RDS, EC2 AMI, DynamoDB, EBS) | ✅ Created |
| 36 | AWS Backup Plan | archlens-backup-plan | Defines backup retention (7 days) — triggered on-demand by Lambda | ✅ Created |
| 37 | SNS Topic | archlens-notifications | Sends email alerts on deployment success/failure/rollback | ✅ Created |
| 38 | EventBridge Rule | archlens-workflow-status | Detects Step Functions failure → sends SNS notification | ✅ Created |

Total AWS Resources Created: 38

## 3. Resources Skipped (Not Needed for POC)

| Service | Why Skipped | Impact | Can Add Later? |
| --- | --- | --- | --- |
| ElastiCache (Redis) | Costs ~$12/month. DynamoDB is fast enough for POC. | None — app works without cache | ✅ Yes |
| Amazon Neptune | Graph database for relationships. Using DynamoDB adjacency pattern instead. | None — relationships work fine | ✅ Yes |
| Amazon OpenSearch | Search/analytics. Not needed for basic functionality. | No full-text resource search | ✅ Yes |
| NAT Gateway | Costs ~$32/month. Lambda in public subnet doesn’t need it. | None for POC | ✅ Yes |
| CloudWatch Alarm | Lambda functions haven’t been invoked yet — no metrics to alarm on. | No auto-alert on failure yet | ✅ Yes (after first test) |

## 4. How the Dashboard Works (End-to-End Flow)

User opens https://d2gsocwzfyrda.cloudfront.net
    │
    ▼
CloudFront serves React app from S3 bucket
    │
    ▼
User signs up / logs in (Cognito handles authentication)
    │
    ▼
User enters client Role ARN + selects region
    │
    ▼
Frontend calls API Gateway → POST /discover
    │
    ▼
API Gateway invokes Lambda: archlens-resource-discovery
    │
    ▼
Lambda calls STS AssumeRole → gets temporary credentials for client account
    │
    ▼
Lambda calls AWS APIs (Describe*, List*, Get*) → discovers all resources
    │
    ▼
Lambda builds relationships (EC2→VPC, Lambda→DynamoDB, etc.)
    │
    ▼
Lambda saves results to S3 + DynamoDB → returns data to frontend
    │
    ▼
Frontend renders architecture diagram using React Flow library
    (Resources = nodes, Relationships = arrows/edges)
    │
    ▼
User sees interactive diagram + resource list with download options

## 5. How Architecture Diagram is Generated

| Step | What Happens | Technology |
| --- | --- | --- |
| 1 | Lambda scans client account using AWS APIs | Python boto3 + STS AssumeRole |
| 2 | Discovers resources: EC2, S3, RDS, Lambda, VPC, Subnets, etc. | AWS Describe/List APIs |
| 3 | Builds relationships by checking VPC IDs, subnet IDs, security groups | Custom Python logic |
| 4 | Returns resources + relationships as JSON | Lambda response |
| 5 | Frontend receives JSON data | API Gateway → React |
| 6 | Places resources in layers (top=internet, middle=compute, bottom=storage) | React Flow layout algorithm |
| 7 | Draws arrows between connected resources | React Flow edges |
| 8 | User can zoom, pan, drag nodes | React Flow interactive canvas |

Key point: The diagram is NOT hardcoded. It’s generated in real-time from actual discovered resources. Every account produces a different diagram.

## 6. Current Issues / Pending Fixes

| # | Issue | Description | Fix Required |
| --- | --- | --- | --- |
| 1 | Bedrock Model ID Error | anthropic.claude-3-5-sonnet-20241022-v2:0 needs inference profile in ap-south-1 region | Update MODEL_ID in Lambda environment variables to correct inference profile ARN |
| 2 | Cognito Verification Email | Emails going to spam folder | Working — users need to check spam. In production, use Amazon SES for reliable delivery |

## 7. What’s Working Right Now

| Feature | Status | Notes |
| --- | --- | --- |
| User Sign Up / Login | ✅ Working | Email verification via Cognito |
| Resource Discovery | ✅ Working | Scans 29+ resources successfully |
| Architecture Diagram | ✅ Working | Interactive React Flow diagram with connections |
| Resource Table View | ✅ Working | Sortable table with type, name, region |
| JSON/CSV Download | ✅ Working | Download discovered resources |
| Region Selector | ✅ Working | All AWS regions + “All Regions” option |
| Dark Theme UI | ✅ Working | Professional dark mode dashboard |
| WAF Pillar Selection | ✅ UI Working | 6 pillars with checkboxes |
| AI Analysis | ⚠️ Blocked | Bedrock model ID needs fix |
| CFT Generation | ⚠️ Blocked | Depends on analysis working |
| Terraform Generation | ⚠️ Blocked | Depends on analysis working |
| Backup & Rollback | ✅ Code Ready | Will work once analysis flow completes |
| Deployment | ✅ Code Ready | Will work once scripts are generated |

## 8. Next Steps (Priority Order)

| # | Task | Effort | Priority |
| --- | --- | --- | --- |
| 1 | Fix Bedrock model ID (use inference profile) | 10 min | High |
| 2 | Test full flow: Discover → Analyze → Generate Scripts → Backup → Deploy | 30 min | High |
| 3 | Add environment variables to Lambda functions (DATA_BUCKET, MODEL_ID, etc.) | 15 min | High |
| 4 | Improve architecture diagram (AWS official icons, better layout) | 2-3 hours | Medium |
| 5 | Add download diagram as PNG/SVG | 1 hour | Medium |
| 6 | Add CloudWatch alarm for deployment monitoring | 15 min | Medium |
| 7 | Configure SES for reliable email delivery | 30 min | Low |
| 8 | Add multi-account support | 2-3 hours | Low |
| 9 | Add scheduled scans (drift detection) | 2-3 hours | Low |

## 9. Security Measures Implemented

| Security Measure | Details |
| --- | --- |
| No delete permissions | CodeBuild policy explicitly denies all Delete* actions across 150+ AWS services |
| Read-only client access | Client provides ReadOnlyAccess role — ArchLens cannot modify their resources during scan |
| No hardcoded credentials | All config via environment variables |
| Cognito JWT authentication | All API calls require valid token |
| STS temporary credentials | Never stores permanent credentials — uses 1-hour temp tokens |
| Audit trail | Every action logged to DynamoDB (archlens-audit table) |
| Backup before changes | Mandatory backup before any modification |
| Automatic rollback | If deployment health check fails, auto-restores from backup |

## 10. Cost Estimate (POC - Idle State)

| Service | Monthly Cost (Idle) | Monthly Cost (Active Use) |
| --- | --- | --- |
| VPC + Subnets | $0 | $0 |
| S3 (3 buckets) | $0.01 | $0.50 |
| CloudFront | $0 | $1-5 |
| Cognito | $0 (first 50K users free) | $0 |
| DynamoDB (on-demand) | $0 | $1-5 |
| Lambda | $0 | $1-5 |
| API Gateway | $0 | $1-3 |
| Bedrock | $0 | $0.15-0.50 per analysis |
| Step Functions | $0 | $0.10-0.50 |
| CodeBuild | $0 | $0.01 per build minute |
| SNS | $0 | $0 |
| SQS | $0 | $0 |
| Total | ~$0 | ~$5-20/month active |

## 11. Technology Stack Summary

| Layer | Technology |
| --- | --- |
| Frontend | React 18 + TypeScript + Tailwind CSS + React Flow + Vite |
| Authentication | Amazon Cognito + AWS Amplify SDK |
| API | Amazon API Gateway (REST) |
| Backend | AWS Lambda (Python 3.12) |
| AI Engine | Amazon Bedrock (Claude 3.5 Sonnet) |
| Database | Amazon DynamoDB (on-demand) |
| Storage | Amazon S3 |
| Orchestration | AWS Step Functions |
| CI/CD | AWS CodeBuild (Terraform execution) |
| CDN | Amazon CloudFront |
| Monitoring | Amazon CloudWatch + SNS + EventBridge |
| Backup | AWS Backup |
| IaC Output | CloudFormation (YAML) + Terraform (HCL) |

React 18 → builds the app's pages and components (the UI).

TypeScript → catches coding mistakes before the app runs.

Tailwind CSS → styles everything (colors, layout, dark/light mode).

React Flow → draws the interactive architecture diagram (nodes and connections).

Vite → bundles the code and runs/builds the app for deployment.